Sprint 1: The Identity & Catalog (Foundations)

Sprint Goal: Allow users to register pets and view available store products.

- Backlog Items:

  - User Story 1: As a Customer, I want to register my pet with a photo and breed so I can manage their health.

  - User Story 2: As an Admin, I want to add/edit products so I can keep the shop updated.

  - User Story 3: As a Customer, I want to browse products with search filters.

- Definition of Done (DoD): Code reviewed, Unit tests passed, Database migrations applied to Staging.

Sprint 2: The Booking Engine (Service MVP)

Sprint Goal: Enable scheduling for Vet appointments with zero overlaps.

- Backlog Items:

  - User Story 4: As a Customer, I want to book a vet appointment by selecting a time slot.

  - User Story 5: As a System, I must prevent double-booking the same vet/time.

  - User Story 6: As an Admin, I want a daily dashboard of all scheduled appointments.

- Sprint Review: Demo the calendar functionality to the Product Owner.

Sprint 3: The Pet Hotel & Commerce (Revenue)

Sprint Goal: Implement the Hosting (Boarding) system and the Shopping Cart.

- Backlog Items:

  - User Story 7: As a Customer, I want to book "Hosting" for my pet by selecting a date range.

  - User Story 8: As a Customer, I want to add products to a cart and see the total cost.

  - User Story 9: As an Admin, I want to manage "Room" availability for the pet hotel.

- Sprint Retrospective: Discuss how to improve the integration between the "Animal" profile and the "Hosting" form.

Sprint 4: Fulfillment & Insights (Closing the Loop)

Sprint Goal: Finalize orders, payments, and administrative reporting.

- Backlog Items:

  - User Story 10: As a Customer, I want to checkout my cart and receive an order confirmation.

  - User Story 11: As an Admin, I want to view KPIs (Total Revenue, Most Booked Service) on a dashboard.

  - User Story 12: As a Customer, I want to view my history of both appointments and orders in one profile.