XP Release Roadmap: The "Panda Clinic" Evolution

Phase 1: The Architectural Spike (Pre-Iteration)

Before starting Iteration 1, the team performs a "Spike" to finalize the Clean Architecture setup in .NET MVC This ensures the Core Domain is isolated from Infrastructure (Database/UI).

Iteration 1: The Core Entity Foundation

Duration: 2 Weeks

Focus: Pet Identity and Inventory Management.

| User Story | Detailed Tasks | Acceptance Criteria |
| --- | --- | --- |
| Pet Registration | 1. Design Animal Schema. 2. Implement Image Upload to Cloud/Local. 3. Create CRUD Service. | User can create a pet profile with a name, breed, and photo. |
| Inventory Control | 1. Create Product Entity. 2. Build Admin Table for Stock Management. 3. Implement Soft-Delete. | Admin can add/edit products and "archive" items without losing historical data. |
| Product Discovery | 1. Build Search/Filter API. 2. Create Frontend Product Cards. | Customer can search for "Shampoo" and see only in-stock items. |

Iteration 2: Scheduling & Conflict Logic

Duration: 2 Weeks

Focus: The Vet Appointment Engine (The most complex logic).

| User Story | Detailed Tasks | Acceptance Criteria |
| --- | --- | --- |
| Appointment Booking | 1. Create Appointment Entity. 2. Build Calendar UI Component. 3. Link Appointment to Pet ID. | Customer can select a date and a pet to book a checkup. |
| Slot Validation | 1. Pair Programming Task: Write the "Overlap Prevention" algorithm. 2. Implement Business Hours logic. | System rejects a booking if the Vet/Slot is already taken. |
| Staff Schedule | 1. Create "Daily Agenda" view for Admin. 2. Status workflow: Pending -> Confirmed -> Completed. | Admin can see all bookings for "Today" and mark them as finished. |

Iteration 3: Service Boarding (Hosting) & Cart

Duration: 2 Weeks

Focus: Space-based reservations and E-commerce.

| User Story | Detailed Tasks | Acceptance Criteria |
| --- | --- | --- |
| Pet Hosting (Hotel) | 1. Create Room/Kennel Inventory. 2. Implement Date-Range picker (Check-in/Check-out). | System tracks room availability based on start/end dates. |
| The Shopping Cart | 1. Implement Session-based Cart. 2. Add/Remove/Update Quantity logic. 3. Calculate Tax/Totals. | Cart persists while the user browses; totals update in real-time. |
| Document Upload | 1. Add FileUpload for Medical Records/Vaccinations. | Customer must upload a PDF/Image of vaccines before "Hosting" is booked. |

Iteration 4: Fulfillment & Business Intelligence

Duration: 2 Weeks

Focus: Payments, Orders, and the Admin Dashboard.

| User Story | Detailed Tasks | Acceptance Criteria |
| --- | --- | --- |
| Order Processing | 1. Convert Cart to Order. 2. Deduct Stock from Inventory on Success. | Stock levels decrease automatically when an order is placed. |
| Customer History | 1. Build "My Activity" portal for Customers. | Users can see a combined list of past orders, vet visits, and hotel stays. |
| KPI Dashboard | 1. Create Aggregation Queries (Revenue, Active Users). 2. Build Chart.js visualizations for Admin. | Admin sees a chart showing monthly revenue and most popular service. |

XP Engineering Practices for this Project

1. Test-Driven Development (TDD)

For the Slot Conflict Logic in Iteration 2, write the tests first:

- Test A: Booking at 10:00 AM when 10:00 AM is taken → Fail.

- Test B: Booking at 11:00 AM when 10:00 AM is taken → Pass.

2. The Planning Game (Weekly)

Every Monday, the "Customer" (Product Owner) picks the highest value stories. If the "Hosting" feature is more urgent than "Product Search," Iteration 3 stories move to Iteration 1.

3. Continuous Integration (CI)

Since you are using .NET MVC, use  Azure DevOps. Every time you "Push" code:

- Build the solution.

- Run Unit Tests.

- Deploy to a "Staging" environment for immediate feedback.